Qupaca x Acadea

AI Ticket Submission Agent

Melo Build Brief  |  Confidential  |  March 2026

# 1. Context & Background

This document is your complete build brief for a new product Qupaca is developing for Acadea. Quinn will lead the project and own all knowledge curation and customer relationships. You’ll own the build.

## 1.1 Who is Acadea?

Acadea is a B2B SaaS company in the higher education space. They sell curriculum management software (CurriQUnet/META) to approximately 64 colleges and universities, primarily community colleges. Quinn works there as Head of Customer Success. We are building this product as Qupaca and selling it back to Acadea.

## 1.2 The Problem

When Acadea customers have a support issue or want a product customization, the intended process is straightforward: the customer submits a Zendesk ticket directly, and the Acadea support/dev team actions it.

That is not what happens. Instead:

- Customers call their CSM instead of submitting a ticket themselves.

- The CSM submits the ticket on the customer's behalf — but with degraded information.

- The dev/support team has follow-up questions, which they comment on the ticket.

- Those comments route back to the CSM, not the customer.

- The CSM relays the questions to the customer, gets answers, and re-enters the ticket thread.

- This telephone game repeats until the ticket has enough information to action.

The result is lost context at every handoff, slow resolution times, CSM time wasted as middlemen, and frustrated customers and support staff.

## 1.3 Root Cause

Customers won't self-serve in Zendesk because:

- The Zendesk UI is intimidating to non-technical users (primarily older staff at community colleges).

- Customers don't know what information the dev team needs — they lack technical empathy.

- Even the "Ticketing Best Practices" document Acadea wrote was too complex for most customers.

- Screenshot quality is a recurring problem — customers submit cropped screenshots without the URL bar.

## 1.4 The Solution: AI Ticket Submission Agent

We build a chat-based AI agent that serves as the customer's interface for submitting tickets. The customer just talks. The agent does everything else.

Core agent responsibilities:

- Conduct a structured conversation to extract all information needed for a high-quality ticket.

- Validate screenshots uploaded by the customer (must include full browser window + URL bar).

- Apply Acadea's Ticketing Best Practices as its knowledge base.

- Write and submit the final ticket to Zendesk on the customer's behalf via API.

- Ensure the ticket enables the dev team to work without needing to go back to the CSM.

The customer is the context provider. The agent is the technical translator.

# 2. Stakeholders

| Person | Role at Acadea | Role in This Project | Status |
| --- | --- | --- | --- |
| Chuck Campbell | Owner / CEO | Economic buyer, champion | ✓ On board |
| Mark Skvornik | President | Champion, design partner intro | ✓ On board |
| Kevin Murphy | Head of Tech & Product | Technical approver, Zendesk API access | ⏳ Pitch pending |
| Troy (IT) | IT / Zendesk admin | Zendesk admin access for Quinn | ⏳ Outreach pending |

# 3. What We Are Building

## 3.1 Product Overview

A standalone, chat-based web application. The customer opens a link, optionally authenticates, and begins a natural language conversation with an AI agent. By the end of the conversation, a fully formatted, high-quality Zendesk ticket has been created on their behalf — without the customer ever touching Zendesk directly.

## 3.2 Key Features

- Chat-based conversational UI — no forms, no Zendesk login required during ticket creation.

- AI agent with Acadea Ticketing Best Practices baked into its system prompt (evolving markdown doc).

- Screenshot validation — agent checks that uploaded screenshots include the full browser window and URL bar; prompts the customer to re-upload if not.

- Dynamic questioning — agent adapts follow-up questions based on the issue type being described.

- Ticket submission via Zendesk API — agent writes and submits the final ticket directly.

- Minimal Acadea dev lift — hosted and maintained entirely by Qupaca.

## 3.3 What the Agent Knows

The agent's knowledge will be bootstrapped from:

- Acadea's Ticketing Best Practices document (Quinn provides).

- Historical Zendesk tickets — especially the Q&A threads between support and customers/CSMs — so the agent understands what information support always needs (Quinn exports).

- Product documentation, training materials, and demo recordings (Quinn curates over time).

The knowledge base will live as an editable markdown file(s) so it can be improved without a code deploy. Quinn owns this initially.

## 3.4 Open Items — Quinn to Resolve Before Build Starts

| Open Item | Why It Matters |
| --- | --- |
| Zendesk ticket field schema — exactly which fields the API expects when submitting | Melo needs this to build the ticket submission payload correctly |
| Ticket type taxonomy — what are the top recurring issue categories? (Estimated top 5-10) | Enables tuned prompting per issue type for smarter agent questioning |
| Zendesk API credentials (post-Kevin approval) | Required for ticket submission; to be provisioned by Kevin / Troy |
| Authentication method — Magic Link vs. Zendesk SSO vs. Acadea portal login | Needs alignment between Quinn, Melo, and Acadea; affects dev complexity and customer UX |

## 3.5 Architecture Guidance

A few things worth aligning on before you finalize your stack:

- Hosting: Must be fully Qupaca-hosted. Zero Acadea infrastructure involvement. Acadea can point a subdomain or redirect at our deployment if they want branded URLs.

- Zendesk integration: API-first is preferred over browser automation. Assume we can get API credentials quickly post-approval.

- Knowledge base: The agent system prompt should reference external markdown files so Acadea's ticketing best practices can be updated without code deploys.

- Screenshot validation: Full browser window required — URL bar must be visible. Consider whether to use vision model inspection or a simpler heuristic.

- Authentication: Quinn leans toward Magic Link for lowest friction. Let's discuss in our first sync — this decision touches dev complexity and customer UX simultaneously.

Stack decisions are yours. The above are constraints, not prescriptions.

# 4. Timeline

| Phase | Activity | Target |
| --- | --- | --- |
| Pre-build | Quinn + Melo sync, open items resolved, Kevin pitch | By Wed March 18 |
| Kevin approval | Green light from Kevin Murphy at Acadea | Wed March 18 |
| Build sprint | Melo builds core product | March 19–26 (~1 week) |
| Design partner testing | Peralta + Chaffey test; Quinn + Melo debug | March 27 – March 31 |
| Go-live | Full rollout to all 64 Acadea customers | April 1, 2026 |

# 5. Pricing

## 5.1 Build Fee (Non-Recurring)

We will charge Acadea a one-time build fee based on actual hours at our combined rate of $62.50/hour ($10k/month per person). We have approximately one week of build time before go-live and one week of testing and debugging.

Estimated build hours: 40–60 hours (Melo) + Quinn's project management and knowledge curation time. Melo, please track your hours from day one and share with Quinn weekly.

We will finalize the exact figure together and present it to Acadea as a flat project fee. Given this is our first engagement with them and we want a long-term relationship, we should be honest about the cost basis and offer a reasonable rate — not deeply discounted, but relationship-priced.

## 5.2 Ongoing Operational Fee (Monthly Recurring)

After go-live, Acadea will pay a monthly operational fee to cover:

- API costs (LLM calls per ticket submission — small but real)

- Hosting and infrastructure

- Maintenance and minor updates

We will define this fee based on actual infra costs plus a reasonable margin. This continues until either Acadea takes over hosting themselves or we renegotiate.

## 5.3 Commercial Philosophy

This is engagement #1. If we do this well, there will be more. Price it to win trust, not to maximize short-term revenue. But do not undervalue your time — track everything.

# 6. Design Partners

Mark Skvornik has identified two schools for the design partner phase:

- Peralta College — tech-forward, close relationship with Acadea

- Chaffey College — tech-forward, close relationship with Acadea

Neither school has been briefed yet. Mark will facilitate introductions. Quinn will lead those conversations. Melo: expect a testing window of approximately March 27–31. Be ready to support debugging during that period.

# 7. Our First Sync — Agenda

Before we build anything, Quinn and Melo need a kickoff call. Suggested agenda:

- Melo: any questions on this brief or the problem space

- Authentication decision: Magic Link vs. Zendesk SSO vs. Acadea portal (Quinn to have a rec ready)

- Stack discussion: Melo walks Quinn through proposed approach; Quinn flags any constraints

- Open items review: Quinn shares status on Zendesk fields, ticket taxonomy, API credentials

- Pricing: agree on build fee estimate to present to Kevin

- Timeline confirmation: walk the dates, identify risks

Qupaca  |  Confidential  |  March 2026